Minutes of Meeting

| Subject | FIN Analysis Day 4 (Fixed Assets) | Date | 05-June-2024 |
| --- | --- | --- | --- |
| The Client | SSEM | Time | 12:00 AM – 03:00 PM |
| Raya | Mohamed Samir Sabry Taher (online) | Location | Riyadh, KSA |
| Attendees | - Hamzeh Alfaouri – Financial Controller - Ibrahim Elayyan – Accounting Manager - Mohammad Abu Ajamieh – P. Controller - Mohammad Ghamri – Financial Reporting - Mohammad Ghanoum – GL Supervisor - Hossam Abdelshaheed – GL&CM Supervisor - Mohamed Samir – Project Control Manager - Abdel Razzaq – AP Supervisor |  |  |

Key Points Discussed

Objective: Stated Objectives: - Discuss Procure to asset cycle flow. - Discuss Asset Categories and asset location structures. - Discuss master details. - Discuss asset transactions. - Asset depreciation. - Asset Lease. - Physical count. Agreed Items: - There is one asset book for SSEM. - All assets located in Saudi Arabia. - The accounting structure for fixed assets includes 4 accounts for each asset category: Asset cost account Depreciation expense account. Accumulated depreciation account. Clearing account. - There is no tax depreciation book, only 1 main asset book for accounting and reporting purposes according to the company policy. - There are approximately 23000 assets in the current asset register. - Fixed asset types are: Capitalized assets, CIP assets (i.e., Oracle fusion Implementation) and Expensed item for some of project’s items which are immaterial. - The asset information is normal, except a flag that will indicate if the asset is operationally idle or not, based on the project cost allocation transactions, which will be handled through custom report. - There are asset purchases in foreign currencies. - There are no physical tags, only manual tag numbers. - There are no Leased assets. - Asset tracking with employees is needed. - Fixed asset calendar includes 12 periods. - Asset additions per month are between 500-600 assets. - No change for depreciation methods for assets categories. - There are around 20 retirements per month. - Mass addition feature is used in adding assets from procurement and AP to fixed assets. - Assets reports are: Fixed assets register (including the flag: idle or not). Asset additions. Asset retirements. - Add to asset feature is needed (example: car overall). Decisions Made: - Asset category structure: Major – Minor - Asset Location Structure: Country – Region – Site – Department – Future. - Asset numbers will have new serial in Oracle Fusion starting from "1000001", old asset numbers will be uploaded to DFF on the asset details, Tag numbers will be attached to all assets. - Asset depreciation will start from the date placed in service and will be calculated by day. - Depreciation method is straight line for all assets. - 2 asset physical counting cycles yearly. - Depreciation is calculated and posted on monthly basis. Requests for Information / Supporting Documents: - NA Action Items with Owner: Action Item; Owner; Deadline. Open Issues / Topics: - NA