Minutes of Meeting

| Subject | FIN Analysis Day 5 (Cash Management - IExpenses) | Date | 09-June-2024 |
| --- | --- | --- | --- |
| The Client | SSEM | Time | 11:00 AM – 04:00 PM |
| Raya | Mohamed Samir Sabry Taher (online) | Location | Riyadh, KSA |
| Attendees | - Hamzeh Alfaouri – Financial Controller - Ibrahim Elayyan – Accounting Manager - Mohammad Abu Ajamieh – P. Controller - Mohammad Ghamri – Financial Reporting - Mohammad Ghanoum – GL Supervisor - Hossam Abdelshaheed – GL&CM Supervisor - Mohamed Samir – Project Control Manager - Abdel Razzaq – AP Supervisor - Fahad Alotaibi – Accounts |  |  |

Key Points Discussed

Objective: Stated Objectives: - Discuss Cash Management Process Flow - Bank Transfer - Bank Reconciliation - Other Bank Transactions. - Discuss Expense Management Process Flow - Expense Types and Items - Expense Policy - Approval Matrix - Expense Delegations. Agreed Items: - There are Manual Reconciliation in AR, and automatic reconciliation for AP based on Reference Number + Date + Amount for AP payments transactions. - The AP Payments will be created in Oracle Fusion and be integrated to Single view - There is Internal Bank Transfer through Single view. - There are 2 other bank transaction, bank charges and commissions. - Most banks can use foreign currencies. - We have 3 type of expenses, Business trips (Internal and External) and Medical Claims. - We have 4 Item of expenses, Perdeem, accommodation, air tickets, other. - The approval Hierarchy will share from HR department - We have delegations for approval Decisions Made: - There is specific criteria for auto reconcile with AP. - Need to active foreign currencies for banks - Add related Item expenses to Type of expenses Requests for Information / Supporting Documents: - Need to check with Singleview supplier payments & bank transfer & AR Collections and Bills Payable. - Need to check The approval Hierarchy with HR department Action Items with Owner: Action Item; Owner; Deadline. Need to check with Singleview supplier payments & bank transfer & AR Collections and Bills Payable; SSEM; 11-June-24. Need to check The approval Hierarchy with HR department; SSEM; 12-June-24. Open Issues / Topics: - Singleview Integration.